SPRINT REVIEW REPORT GROUP 05

Sprint 4: Calendar, Analytics & Monitoring

Boot-Tracker: Lead Management and Payment System

Organization: Coding Bootcamps ESPOL

Project: Boot-Tracker Platform

Closing Date: 19 de julio de 2026 (fecha objetivo del milestone en Linear)

## Sprint Summary

Sprint 4 covered three independent fronts opened in parallel: Google Calendar OAuth integration for the agenda module, the Analytics API and its interactive dashboard (KPI cards, Recharts, PDF/Excel export), and payment monitoring with automatic deficit alerts. It also delivered the CR-004 (admin control over self-assignment) and CR-011 (duplicate-lead validation) change requests raised by the client, and the VPS deployment used for the partial delivery. All 20 planned core issues closed: this is the only sprint with 100% of its Linear milestone completed on the first pass, with no Backlog or In Progress items remaining.

## User Stories Covered

HST-007 / HST-027 (mod. CR-004): administrator control over lead self-assignment.

HST-032 (mod. CR-011): duplicate-lead validation on manual creation and CSV upload.

## Sprint Tasks (Linear)

| Issue | Description | Assignee | Status |
| --- | --- | --- | --- |
| CB-54 | S4-1 - Google Calendar API: OAuth 2.0, bidirectional event sync | Jose Chong | Done |
| CB-55 | S4-2 - Analytics API: metricas y KPIs (conversion rate, response time, lead velocity) | Zahid Diaz | Done |
| CB-56 | S4-3 - Monitoreo y alertas de pagos (deficit > 10%) | Jose Chong | Done |
| CB-57 | S4-4 - Epic: Dashboard de Analytics | Annabella Sanchez | Done |
| CB-130 | S4-4a - Frontend: KPI cards + filtros de fecha/segmento | Annabella Sanchez | Done |
| CB-131 | S4-4b - Frontend: graficos interactivos con Recharts | Isabella Martin | Done |
| CB-58 | S4-5 - Frontend: reportes exportables PDF/Excel | Annabella Sanchez | Done |
| CB-59 | S4-6 - Mobile: calendar sync + push notifications | Isabella Martin | Done |
| CB-118 | S4-10 - DevOps: configuracion VPS ESPOL (Coolify) + despliegue v1 (entrega parcial) | Juan Munizaga | Done |
| CB-66 | S4-11 - DevOps: email transaccional en produccion (Resend) | Juan Munizaga | Done |
| CB-119 | S4-12 - HST-007/027 mod. (CR-004): control de administrador sobre auto-asignacion | Juan Munizaga | Done |
| CB-125 | S4-12a - Backend: permisos + endpoint toggle auto-asignacion (CR-004) | Juan Munizaga | Done |
| CB-126 | S4-12b - Frontend: UI condicional del boton “Asignarme” (CR-004) | Annabella Sanchez | Done |
| CB-129 | S4-12/13 - Diseno: mockups de Leads (switch auto-asignacion + alerta duplicados) | Gabriela Jimenez | Done |
| CB-120 | S4-13 - HST-032 mod. (CR-011): validacion de leads duplicados en creacion manual y CSV | Juan Munizaga | Done |
| CB-127 | S4-13a - Backend: validacion de leads duplicados (CR-011) | Juan Munizaga | Done |
| CB-128 | S4-13b - Frontend: feedback de duplicado en creacion manual (CR-011) | Annabella Sanchez | Done |
| CB-117 | S4-9 - Frontend: mejoras UX/UI Panel de Pagos OCR | Annabella Sanchez | Done |
| CB-84 | S4-14 - Investigacion: plan de integracion con Meta (WhatsApp/Instagram) | Zahid Diaz | Done |
| CB-94 | S4-8 - Scrum: Sprint Review S4 + evidencia de aceptacion cliente | Jose Chong | Done |

## Team

| Role | Member |
| --- | --- |
| Scrum Master | Jose Chong (Jlchong3) |
| Backend | Juan Munizaga, Zahid Diaz, Jose Chong |
| Frontend | Gabriela Jimenez, Annabella Sanchez |
| Mobile | Isabella Martin |

## Review Notes

CB-70 (S4-7, staging server) was closed as Duplicate in Linear: its scope was absorbed by CB-118 (VPS ESPOL/Coolify) and CB-66 (transactional email), both Done.

This sprint's Analytics epic (CB-55/57/130/131) is the foundation later extended in S6/S7 with per-salesperson metrics and the salesperson-comparison tab (see the Sprint 6/7 reports).

________________________________________

Customer Conformity and Acceptance

PhD. Carmen Vaca

Director of Coding Bootcamps ESPOL

[ % PENDIENTE-FIRMA — se completa cuando la clienta firme la revision ]