SPRINT REVIEW REPORT GROUP 05

Sprint 5: User Management, DevOps, Testing & Demo

Boot-Tracker: Lead Management and Payment System

Organization: Coding Bootcamps ESPOL

Project: Boot-Tracker Platform

Closing Date: 26 de julio de 2026 (fecha objetivo del milestone en Linear)

## Sprint Summary

Sprint 5 closed the User Management module (CRUD, roles, activation) end to end and hardened the CI/CD pipeline on top of the deployment shipped in S4, alongside full end-to-end integration testing and demo preparation for the client (PhD. Carmen Vaca). It also absorbed four client change requests raised after the partial delivery: CR-005 (forced lead release/reassignment by admin), CR-006 (temporal traceability and lead-management metrics), CR-009 (expanded OCR extraction) and CR-010 (payment-rejection email). 9 of 11 core issues are Done; the mobile demo build (CB-65) and the formal Sprint Review S5 ceremony record (CB-71) remain open in Linear as of this report.

## User Stories Covered

HST-012 (mod. CR-005): forced lead release and reassignment by the administrator.

HST-007 / HST-012 / HST-024 (mod. CR-006): temporal traceability and lead-management metrics.

HST-016 / HST-021 (mod. CR-009): expanded OCR extraction and billing fields.

HST-023 (mod. CR-010): email notification on payment rejection.

## Sprint Tasks (Linear)

| Issue | Description | Assignee | Status |
| --- | --- | --- | --- |
| CB-60 | S5-1 - User Management CRUD: gestion de usuarios | Jose Chong | Done |
| CB-61 | S5-2 - DevOps: Deploy + CI/CD pipeline hardening sobre el despliegue de S4 | Juan Munizaga | Done |
| CB-62 | S5-3 - Testing de integracion end-to-end | Zahid Diaz | Done |
| CB-63 | S5-4 - Frontend: User Management UI | Annabella Sanchez | Done |
| CB-64 | S5-5 - Preparacion y ensayo de demo al cliente | Gabriela Jimenez | Done |
| CB-65 | S5-6 - Mobile: build iOS + Android para demo | Isabella Martin | Backlog |
| CB-121 | S5-8 - HST-012 mod. (CR-005): liberacion y reasignacion forzada de leads por el admin | Zahid Diaz | Done |
| CB-122 | S5-9 - HST-007/012/024 mod. (CR-006): trazabilidad temporal y metricas de gestion de leads | Gabriela Jimenez | Done |
| CB-123 | S5-10 - HST-016/021 mod. (CR-009): expansion de extraccion OCR + campos de facturacion | Juan Munizaga | Done |
| CB-124 | S5-11 - HST-023 mod. (CR-010): notificacion por email al rechazar un pago | Juan Munizaga | Done |
| CB-71 | S5-7 - Scrum: Sprint Review S5 + refinamiento S6 | Jose Chong | Backlog |

## Pending / Carried Over

| Issue | Description | Assignee | Status |
| --- | --- | --- | --- |
| CB-65 | S5-6 - Mobile: build iOS + Android para demo | Isabella Martin | Backlog |
| CB-71 | S5-7 - Scrum: Sprint Review S5 + refinamiento S6 (ceremonia formal) | Jose Chong | Backlog |

## Team

| Role | Member |
| --- | --- |
| Scrum Master | Jose Chong (Jlchong3) |
| Backend | Juan Munizaga, Zahid Diaz, Jose Chong |
| Frontend | Gabriela Jimenez, Annabella Sanchez |
| Mobile | Isabella Martin |

## Review Notes

CB-61 (S5-2, Deploy + CI/CD) was found marked Backlog in Linear despite the pipeline being live and production reachable at https://boottracker.taws.espol.edu.ec; corrected to Done on 12-ago-2026 during this audit, with the CI workflow file cited as evidence.

CB-100 and CB-134 are Linear duplicates of CB-62 (S5-3, E2E testing); the real deliverable is tracked once under CB-62.

This is also the sprint of the client's partial-delivery acceptance (15-jun-2026 per the milestone description), documented separately in Communications/Client_Communications/Partial_Delivery/.

________________________________________

Customer Conformity and Acceptance

PhD. Carmen Vaca

Director of Coding Bootcamps ESPOL

[ % PENDIENTE-FIRMA — se completa cuando la clienta firme la revision ]